Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ-E-commerce-Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Security | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 3 | High | INDIVIDUAL |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application securely using my email and password (JWT Auth). |  | High | INDIVIDUAL |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view a live market dashboard that auto-fetches real-time stock prices via API. | 3 | High | INDIVIDUAL |
| Sprint-2 | Navigation | USN-4 | As a user, I can use a responsive Navigation Bar to switch between Market, Portfolio, and Admin panels. | 4 | Medium | INDIVIDUAL |
| Sprint-2 | Trading Engine | USN-5 | As a user, I can execute a virtual 'Buy' order that accurately deducts from my virtual wallet balance. | 6 | High | INDIVIDUAL |
| Sprint-3 | Database Setup | USN-6 | As a backend developer, I need to create MongoDB schemas for Users, Stocks, and Wallets. | 4 | High | INDIVIDUAL |
| Sprint-3 | Trading Engine | USN-7 | As a user, I can execute a virtual 'Sell' order that calculates the new balance and logs the transaction. | 5 | High | INDIVIDUAL |
| Sprint-4 | Admin Controls | USN-8 | As an admin, I can view a centralized dashboard showing total active users and platform trade volume. | 5 | High | INDIVIDUAL |
| Sprint-4 | Portfolio Tracking | USN-9 | As a user, I can view my active stock holdings alongside color-coded real-time profit or loss metrics. | 6 | High | INDIVIDUAL |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 11 May 2026 | 16 May 2026 | 10 | 18 June 2026 |
| Sprint-2 | 10 | 6 Days | 17 May 2026 | 22 May 2026 | 10 | 18 June 2026 |
| Sprint-3 | 10 | 6 Days | 23 May 2026 | 29 May 2026 | 10 | 18 June 2026 |
| Sprint-4 | 10 | 6 Days | 30 May 2026 | 6 June 2026 | 10 | 18 June 2026 |

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts